# Security Signoff Memo

Workflow: Customer Support Email Triage Agent (Pilot) — Northwind Trading Co. This memo records the security review and launch decision for the sandbox pilot. It is not a compliance certification, penetration-test attestation, or legal approval.

# 1. Scope of Review

Field | Value

Workflow | Support email triage: classify, draft, route

Environment | Northwind sandbox mailbox + staging helpdesk

Data classes | Customer name, order number, partial address (PII)

External actions | None auto-executed; human approves every send

Review date | 2026-06-17

# 2. Permissions & Least Privilege

• Read access to the sandbox mailbox only; no production mailbox access.

• Retrieval limited to the approved help-center subset (~90 articles).

• No write/send capability without a human approval action.

• No access to billing systems, payment data, or account credentials.

# 3. Risk Findings

ID | Finding | Severity | Status

R-01 | Prompt injection via crafted inbound email | High | Mitigated — 0/42 attempts triggered actions

R-02 | Stale help-center articles cited in drafts | Medium | Mitigated — stale set excluded from index

R-03 | PII present in logs | Medium | Open — restrict log access before launch

R-04 | Reviewer approval fatigue at peak volume | Low | Accepted — monitor override rates

# 4. Controls Verified

• Human approval gate enforced before every customer-facing send.

• Run logging for classifications, drafts, and overrides enabled.

• Rollback: disable suggestions; team reverts to manual triage.

• Incident contact and escalation path documented.

# 5. Launch Decision

> Conditional GO for sandbox pilot. R-03 (restrict PII log access) must be closed before the acceptance demonstration. No production mailbox use under this scope. Re-review required before any production rollout.

Approval | Owner | Status

Security review | CompleteTech security review | Signed (conditional)

Residual-risk acceptance | Dana Whitfield, VP Customer Ops | Pending

Production rollout | Out of scope | Requires new review